## Slide 1
Sprint I: Initial Design and Setup |  |  |  |  |  | 
Sprint Duration |  | Start Date: 3rd March 2025 End Date:14th March 2025 |  |  |  | 
Sprint Theme |  | Establishing User Identity Foundations & Basic Registration |  |  |  | 
Sprint Goal |  | Design “users” database schema and entity. Set up project structure for Authentication module. Implement initial User Registration API (core fields). Implement password hashing (hash + salt). |  |  |  | 
 | Mon |  | Tue | Wed | Thu | Fri
Week 3 | 1st Sprint Planning |  | Group work: construct basement of the program framework and Database structure. |  |  | Individual PBI 2: Set up project structure for Auth module
 |  |  | Individual PBI 1: Design “User” database schema and entity. |  |  | 
Week 4 | Individual PBI 2: Set up project structure for Auth module |  | Individual PBI 3: Implement initial User Registration API (core field) | Daily Scrum | Individual PBI 3: Implement initial User Registration API (core field) | Individual PBI 4: Implement password hashing (hash + salt).
Week 5 | 1st Sprint Review |  | 1st Sprint Retrospective |  |  | 

## Slide 2
Sprint II: Foundational Backend Structures |  |  |  |  |  |  | 
Sprint Duration |  | Start Date: 17th March 2025 End Date:1st April 2025 |  |  |  |  | 
Sprint Theme |  | Enabling Secure Login & Initial Profile Access with Email Verification |  |  |  |  | 
Sprint Goal |  | Implement User Login API. Implement basic session management. Add email verification (OTP(Once Time Password) send & verify) to registration. Design API for fetching user profile data. |  |  |  |  | 
 | Mon |  | Tue |  | Wed | Thu | Fri
Week 5 |  |  |  |  | 2nd Sprint Planning | Individual PBI 1: Implement User Login API. | 
Week 6 | Individual PBI 2: Implement basic session management. |  |  |  | Daily Scrum | Individual PBI 3: Add email verification to registration. | Individual PBI 4: Design API for fetching user profile data.
Week 7 | 2nd Sprint Review |  |  | 2nd Sprint Retrospective |  |  | 

## Slide 3
Sprint III: Core Logic Implementation & API Integration |  |  |  |  |  | 
Sprint Duration |  | Start Date:2nd April 2025 End Date:22nd April 2025 |  |  |  | 
Sprint Theme |  | Enhancing Profile Management & Introducing API Authorization |  |  |  | 
Sprint Goal |  | Implement Update Password functionality. Add a time limit for requesting to send an Email. Implement Update Email Address functionality. Design and implement core AOP authorization aspect ( @AuthCheck). Apply AOP to critical user-specific APIs. Apply AOP authentication to other team member’s endpoints Document the interfaces I have implemented. |  |  |  | 
 | Mon |  | Tue | Wed | Thu | Fri
Week 7 |  |  |  | 3rd Sprint Planning | Individual PBI 1: Implement Update Password functionality. | 
Week 8 | Individual PBI 2: Add a time limit for requesting to send an Email. |  |  | Daily Scrum | Individual PBI 3: Implement Update Email Address functionality. | 
Week 9 | Individual PBI 4: Design and implement core AOP authorization aspect. |  | Individual PBI 5: Apply AOP to critical user-specific APIs. | Daily Scrum | Individual PBI 6: Apply AOP authentication to other team member’s endpoints | Individual PBI 7: Document the interfaces I have implemented.
Week 10 | 3rd Sprint Review |  | 3rd Sprint Retrospective |  |  | 

## Slide 4
Sprint IV: Deployment & Comprehensive Testing |  |  |  |  |  | 
Sprint Duration |  | Start Date: 23rd April 2025 End Date:30th April 2025 |  |  |  | 
Sprint Theme |  | Module Hardening, Comprehensive Testing & Broader Authorization Integration |  |  |  | 
Sprint Goal |  | Conduct unit and integration testing for all module features. Refine error handling and API responses. verify AOP authorization in team members' endpoints. Complete the documentation on Authentication APIs. |  |  |  | 
 | Mon |  | Tue | Wed | Thu | Fri
Week 10 |  |  |  | 4th Sprint Planning | Group PBI 1: Conduct unit and integration testing for all module features. | Individual PBI 2: Refine error handling and API response.
Week 11 | Individual PBI 3: Verify the AOP Auth function in other team member’s endpoints. |  | 4th Sprint Review | Individual PBI 4: Complete the documentation on Authentication APIs. |  | 
 |  |  | 4th Sprint Retrospective |  |  |